MBOATRUST AI

Implementation Plan

Phased Development Roadmap

Version 1.0

Date: April 6, 2026

Status: Draft

# 1. Overview

The MboaTrust AI project is divided into 9 phases across 3 major milestones:

| Milestone | Phases | Goal |
| --- | --- | --- |
| M1 — MVP | Phase 0 → Phase 3 | Working app: auth, records, receipt verification |
| M2 — Full Launch | Phase 4 → Phase 7 | Complete product: KYC, Trust Score, Statistics, AI insights |
| M3 — Post-Launch | Phase 8 → Phase 9 | Loan module, optimization, scale |

## 1.1 Rules Before Any Phase Begins

- Implementation plan for each phase is reviewed and approved before coding starts.

- project.md is updated at the end of every working session.

- No feature scope expansion mid-phase without explicit approval.

- UI screens must be designed/approved before frontend implementation begins.

# 2. Phase 0 — Project Setup & Infrastructure

Goal: Working skeleton. Every developer can run the project locally. All infrastructure is provisioned.

## 2.1 Key Tasks

- Initialize Git repository with main/develop/feature branch strategy.

- Create monorepo structure: /mobile, /backend, /ai, /docs, /shared.

- Backend: Initialize FastAPI project with core dependencies (SQLAlchemy, asyncpg, Alembic, JWT, file uploads).

- Database: Create Supabase project, run initial Alembic migration for all core tables, configure RLS policies.

- Mobile: Initialize Expo project with NativeWind, expo-router, WatermelonDB, i18n, and all core packages.

- AI: Set up Python AI environment with EasyOCR, XGBoost, Prophet, OpenCV, Claude API client.

## 2.2 Deliverables

Both apps run locally without errors. Database schema live on Supabase. Health check endpoint returns 200. All environment variables documented.

# 3. Phase 1 — Authentication & Navigation Shell

Goal: A merchant can register, log in, verify OTP, and land on a working navigation shell.

## 3.1 Key Tasks

- Backend: Register, login, OTP send/verify, PIN reset, token refresh endpoints + JWT middleware.

- Mobile: Splash, onboarding (3-step), login, registration, forgot password, OTP, reset PIN, privacy consent screens.

- Navigation: Bottom tab navigator with 5 tabs (Home, Verify, Records, Statistics, Profile) showing placeholders.

- Offline: Detection hook using NetInfo, offline banner on all screens.

- i18n: Setup with English, Français, Pidgin translation files; device locale detection.

- WatermelonDB: Schema setup, sync status hook, sync service.

## 3.2 Screens Delivered

L-01 through L-07, A-01 through A-06, D-06 (13 screens total).

# 4. Phase 2 — Business Record Keeping

Goal: Merchants can log sales, expenses, and stock purchases. Records persist offline and sync to cloud.

## 4.1 Key Tasks

- Backend: Batch sync endpoint, CRUD for all 3 record types, summary endpoint for dashboard.

- Mobile: Records Overview Hub, Add Sale (with Customer Tag), Sales History, Add Expense, Expense History, Add Stock Purchase (with Supplier Name), Stock/Purchase History, Supplier Directory, Record Saved confirmation.

- Offline: All records write to WatermelonDB first; sync on reconnect; conflict resolution.

- Dashboard: Homepage wired with real sales totals, quick actions, recent activity.

## 4.2 Screens Delivered

R-01 through R-09, D-01 partial (10 screens total).

# 5. Phase 3 — Receipt Verification

Goal: Merchants can upload purchase receipts. AI verifies authenticity. Results stored and contribute to purchasing history.

## 5.1 Key Tasks

- Backend: Receipt upload endpoint, async processing queue, status polling, verification history, WebSocket result push.

- AI Pipeline: Pre-processing (resize, denoise, deskew), OCR (EasyOCR), image forensics (EXIF, ELA, font, template hash), cross-validation, verdict engine.

- Mobile: Verification Hub (redesigned), Capture Receipt, Result screens (Authentic, Suspicious, Pending), Receipt Detail View, Manual Entry, Verification History.

## 5.2 Deliverables

Full receipt pipeline functional. MILESTONE M1 (MVP) COMPLETE.

# 6. Phase 4 — KYC: Identity & Business Verification

Goal: Merchants can submit identity documents. AI validates them. KYC badge unlocks 15% of Trust Score.

## 6.1 Key Tasks

- Backend: ID upload, RCCM upload, OCR name extraction, fuzzy name cross-validation, KYC status management.

- Mobile: KYC Introduction prompt, National ID Upload (front + back with guidance overlay), RCCM Upload, KYC Verification Status, Edit Profile.

## 6.2 Screens Delivered

K-01 through K-04, D-05 (5 screens total).

# 7. Phase 5 — Trust Score & Credit Scoring Engine

Goal: Trust Score calculated from real data. Real-time updates. Explainable breakdowns.

## 7.1 Key Tasks

- Backend: Feature extraction pipeline (6 categories), weight redistribution for missing data, XGBoost model training on synthetic data, score API endpoints, WebSocket real-time push.

- Claude API: Score change explanations generated per recalculation, stored in DB.

- Mobile: Trust Score Details (wired to real data), Credit Score Breakdown (6-category bars), Financial Summary (real aggregated data), Homepage score ring animation.

## 7.2 Screens Delivered

T-01 through T-03, D-03, D-09 (5 screens total).

# 8. Phase 6 — Statistics & AI Predictions

Goal: Full statistics section live. All 7 AI predictions functional. Charts display real data.

## 8.1 Key Tasks

- Backend: Weekly/monthly/annual statistics aggregation endpoints, chart-ready JSON.

- AI: Prophet sales forecasting, linear regression restock timing, rules-based fallback for <4 weeks data, all 7 prediction endpoints.

- Mobile: Statistics Overview with timeframe toggle, Weekly/Monthly/Annual detail screens with victory-native charts, AI Predictions Dashboard, Prediction Detail View, Not Enough Data state.

## 8.2 Screens Delivered

S-01 through S-07 (7 screens total).

# 9. Phase 7 — AI Insights, Alerts & Polish

Goal: Claude API insights working. Notifications functional. All remaining screens polished. MILESTONE M2 (FULL LAUNCH) COMPLETE.

## 9.1 Key Tasks

- Backend: Daily insight generation job (Claude API), alert generation on anomalies, Expo Push Notification integration, Africa's Talking SMS for critical alerts.

- Mobile: AI Insights & Alerts wired to real data, Offline Mode Status with real sync queue, Help & Tutorial with search/video/live chat.

- Polish: Score ring animation, skeleton loading screens, pull-to-refresh, error boundaries, empty states, full i18n testing in all 3 languages.

# 10. Phase 8 — Loan Module (Post-Launch)

Goal: Merchants with Trust Score 70+ can apply for microloans. Repayment tracked in-app.

- Backend: Loan eligibility check, application submission, repayment recording, schedule management, PDF credit report generation.

- Mobile: Loan Eligibility Introduction, Loan Application (amount slider, schedule preview), Application Status, Repayment Tracker, Credit Report Preview.

Screens Delivered: LN-01 through LN-05 (5 screens).

# 11. Phase 9 — Optimization, Testing & Scale

Goal: App is production-ready, performant, tested, and ready to scale.

## 11.1 Performance

- React Native performance audit, WatermelonDB query optimization, API response caching (Redis), lazy loading, bundle size reduction, target: <3s launch on mid-range Android.

## 11.2 Testing

- Unit tests (pytest + Jest), integration tests (full API), E2E tests (Detox), AI model accuracy validation (>85% OCR field extraction), fraud detection testing.

## 11.3 Security & Deployment

- Penetration testing, RLS validation, JWT review, CI/CD pipeline (GitHub Actions), production deployment, Google Play Store submission.

MILESTONE M3 (POST-LAUNCH) COMPLETE.

# 12. Phase Dependency Map

Phase 0 (Setup) leads to Phase 1 (Auth + Navigation), which enables parallel development of Phases 2 (Records), 3 (Receipt Verification), and 4 (KYC). All three must complete before Phase 5 (Trust Score). Phase 5 enables Phase 6 (Statistics) and then Phase 7 (AI Insights + Polish). Phase 8 (Loan Module) and Phase 9 (Optimization + Launch) follow sequentially.

# 13. Full Screen Delivery Summary

| Phase | Screens | Count |
| --- | --- | --- |
| Phase 1 | L-01→L-07, A-01→A-06, D-06 | 13 |
| Phase 2 | R-01→R-09, D-01 partial | 10 |
| Phase 3 | V-01→V-10 | 10 |
| Phase 4 | K-01→K-04, D-05 | 5 |
| Phase 5 | T-01→T-03, D-03, D-09 | 5 |
| Phase 6 | S-01→S-07 | 7 |
| Phase 7 | D-02, D-07, D-08 (fully wired) | 3 |
| Phase 8 | LN-01→LN-05 | 5 |
| Total |  | 58 of 65 |