REPUBLIQUE DU CAMEROUN

*****************

PAIX-TRAVAIL-PATRIE

****************

MINISTERE DE L’ENSEIGNEMENT SUPERIEUR

REPUBLIC OF CAMEROON

*****************

PEACE-WORK-FATHERLAND

****************

MINISTRY OF HIGHER EDUCATION

ACIAI 2026 COMPETITION

TECHNICAL SPECIFICATION SHEET

Fiche Technique de la Solution

MboaTrust AI

An AI-Powered Financial Trust and Identity Platform

for Informal Merchants in Cameroon

Prepared by: Marvel Ful & Navou Momo

Version 1.0

Document Date: March 2026

Table of Contents

1. Team Identification3

2. Application Domain3

3. Expected Value-Add (Plus-Value Escomptée)4

4. Target Audience & Market Niche5

4.1 Primary Target5

4.2 Secondary Target5

4.3 Future Target5

4.4 Market Niche5

5. Detailed Development Process6

5.1 Phase 1: Research & Data Collection6

5.2 Phase 2: Data Processing & Preprocessing6

5.3 Phase 3: AI Model Development6

5.4 Phase 4: System Architecture & Integration7

5.5 Phase 5: User Interface Design7

5.6 Phase 6: Testing & Evaluation7

5.7 Phase 7: Deployment & Future Roadmap7

6. Estimated Implementation Budget8

6.1 AI & Machine Learning Development8

6.2 Software Development9

6.3 Infrastructure & Operations10

6.4 Human Resources & Project Management10

6.5 Consolidated Budget Summary11

Table of Tables

Table 1 - Team Identification3

Table 2 - Expected Value-Add Summary4

Table 3 - AI Module Development Costs8

Table 4 - Software Development Costs9

Table 5 - Infrastructure & Operations Costs10

Table 6 - Human Resources & Project Management Costs10

Table 7 - Consolidated Budget Summary11

# 1. Team Identification

Table 1: Team Identification

| Field | Details |
| --- | --- |

| Team Members | FUL MARVEL TIOBOU NAVOU MOMO LEBON |
| --- | --- |
| Academic Level & Program | Level 4 in Bachelor of engineering in Computer Science and Engineering |
| Team Supervisor | Mr. FOMAZOU TCHINDA CYRILLE BRICE |
| Institution | Institut Universitaire de la Côte (IUC) |
| Document Version | Version 1.0 |

# 2. Application Domain

MboaTrust AI operates at the intersection of Financial Technology (FinTech), Artificial Intelligence, and Financial Inclusion. The platform specifically targets the informal economy sector in Cameroon, where mobile money transactions (MTN Mobile Money, Orange Money) are widespread but lack proper verification and record-keeping infrastructure.

The solution falls under the following domains:

- AI-Powered Fraud Detection in Mobile Payments - Using OCR and machine learning to verify payment screenshots and detect fraudulent transactions.

- Digital Financial Identity for the Unbanked - Building trust scores from transaction behavior to enable access to microfinance.

- Small Business Financial Management - Providing structured sales, expense, and profit tracking for informal merchants.

# 3. Expected Value-Add (Plus-Value Escomptée)

MboaTrust AI delivers significant value across multiple dimensions of the informal economy ecosystem:

Table 2: Expected Value-Add Summary

| Dimension | Value Delivered |
| --- | --- |
| Fraud Reduction | Reduces financial losses caused by fake payment screenshots and deceptive transaction claims through AI-powered verification (OCR extraction + fraud pattern detection). |
| Financial Inclusion | Creates digital financial identities (Merchant Trust Scores) for previously “invisible” merchants, enabling them to demonstrate creditworthiness to microfinance institutions. |
| Business Intelligence | Transforms unstructured, informal financial activity into organized records with daily/weekly/monthly summaries of sales, expenses, and estimated profit. |
| Time & Efficiency | Automates payment verification that currently requires manual checking, saving merchants valuable time during busy market hours. |
| Trust in Digital Payments | Strengthens confidence in mobile money transactions, encouraging broader adoption of digital payments in informal markets. |
| Scalability | Although designed for Cameroon, the platform model is replicable across other African countries where mobile money and informal commerce dominate. |

# 4. Target Audience & Market Niche

## 4.1 Primary Target

Informal merchants in Cameroon, specifically market traders (known locally as “bayam-sellam”), small shop owners, and street vendors who rely heavily on mobile money (MTN Mobile Money, Orange Money) for daily business transactions. Key characteristics include limited technical literacy, high reliance on mobile phones, frequent use of mobile money, preference for simple and fast interfaces, and time-sensitive market environments.

## 4.2 Secondary Target

System administrators and developers responsible for monitoring AI model performance, reviewing flagged suspicious transactions, and maintaining platform integrity.

## 4.3 Future Target

Microfinance institutions and digital lenders interested in leveraging Merchant Trust Scores for credit evaluation of informal-sector borrowers.

## 4.4 Market Niche

The solution occupies a unique niche at the intersection of AI-powered payment verification and financial identity generation for the unbanked informal sector. Unlike traditional banking tools or generic fintech apps, MboaTrust AI is purpose-built for merchants who operate without formal financial records and are excluded from conventional credit systems.

# 5. Detailed Development Process

## 5.1 Phase 1: Research & Data Collection

The project begins with a thorough analysis of the challenges facing informal merchants in Cameroon regarding mobile money fraud and the absence of financial records. Since real mobile money datasets are not publicly accessible, the team uses simulated datasets and publicly available data resembling mobile money transaction messages and payment proof screenshots. Synthetic transaction data is also generated for training anomaly detection models.

## 5.2 Phase 2: Data Processing & Preprocessing

All collected data undergoes rigorous preprocessing steps including text cleaning, normalization, feature extraction from transaction records, and image preprocessing for screenshot analysis. Image data is prepared for OCR processing, while structured text data is cleaned and formatted for machine learning model training.

## 5.3 Phase 3: AI Model Development

Multiple machine learning components are developed in parallel:

- OCR Module: Extracts transaction amount, sender information, timestamp, and transaction reference from uploaded payment screenshots.

- Fraud Detection Module: Analyzes extracted data for suspicious patterns including inconsistent structures, unusual formatting, altered screenshots, and mismatched values. Outputs a risk category, confidence level, and short explanation.

- Transaction Anomaly Detection Module: Learns merchant transaction baselines over time and identifies deviations such as unusually large transfers or irregular payment behavior.

- Financial Behavior Analysis Module: Evaluates daily sales patterns, transaction frequency, revenue consistency, and expense patterns to generate financial summaries and actionable insights.

- Merchant Trust Score Module: Computes a composite score based on sales consistency, transaction frequency, expense behavior, and suspicious payment history. Presented with interpretive labels (low, moderate, strong).

## 5.4 Phase 4: System Architecture & Integration

The system is built as a three-tier architecture: a mobile-first Android application as the primary interface, a cloud-based backend server handling data storage, processing, and API communication, and AI processing modules operating as a dedicated service layer. Communication uses HTTPS with JSON data exchange. The system supports limited offline usage with automatic data synchronization upon reconnection.

## 5.5 Phase 5: User Interface Design

The mobile interface is designed for users with minimal technical experience. It features large touch-friendly buttons, color-coded risk indicators (green/yellow/red), minimal text with clear labels, and support for both English and French (with future Pidgin support). Key screens include Login/Registration, Dashboard (sales, profit, trust score), Payment Verification, Sales/Expense Entry, Financial Summary, and AI Insights/Alerts.

## 5.6 Phase 6: Testing & Evaluation

End-to-end testing uses simulated merchant scenarios covering the full workflow: payment verification, transaction tracking, summary generation, and trust scoring. Evaluation metrics include OCR extraction success rate, suspicious-payment detection accuracy, false-positive and false-negative rates, and trust-score consistency across similar merchant histories.

## 5.7 Phase 7: Deployment & Future Roadmap

The MVP is deployed targeting Android devices in Cameroon. The future roadmap includes integration with mobile money APIs (MTN, Orange), partnerships with financial institutions for trust score utilization, SMS-based transaction verification, advanced analytics, expansion to other African regions, and Pidgin language support.

# 6. Estimated Implementation Budget

This section provides a detailed breakdown of the estimated costs required to develop, test, and deploy the MboaTrust AI MVP within the framework of the ACIAI 2026 competition. All costs are expressed in FCFA (Franc CFA).

The budget reflects realistic implementation expenses for a student team building an AI-powered mobile platform. It covers cloud infrastructure, hardware, AI development resources, field research, and team operational support over an estimated 6-month development cycle. All coding, design, and AI model development work is performed directly by the team members.

## 6.1 Cloud Infrastructure & Software Services

This category covers cloud hosting, database services, paid software tools, and platform fees required to build, deploy, and operate the MVP for 12 months.

Table 3: Cloud Infrastructure & Software Services Costs

| Item | Description | Cost (FCFA) |
| --- | --- | --- |
| Cloud Server Hosting | Backend hosting on Firebase Blaze plan or AWS Lightsail for API server, AI inference, and data processing - 12 months. | 240,000 |
| Managed Database | Cloud-hosted PostgreSQL or Firestore database with automated backups - 12 months. | 120,000 |
| Cloud Storage | Object storage (Firebase Storage or AWS S3) for payment screenshots, processed images, and AI model files - 12 months. | 60,000 |
| Domain Name & SSL | Domain registration (.com or .cm) for 1 year. SSL via Let’s Encrypt (free). | 15,000 |
| Google Play Developer | One-time registration fee ($25) to publish the Android app on the Play Store. | 16,000 |
| CI/CD & DevOps Tools | GitHub Pro or GitLab for version control, CI/CD pipelines, and project management - 6 months. | 35,000 |
| UI/UX Design Tools | Figma Pro subscription for UI wireframing, prototyping, and collaborative design - 6 months. | 55,000 |
| Monitoring & Analytics | Application monitoring (Firebase Crashlytics, Analytics) and error tracking - 12 months. | 25,000 |

| Subtotal - Cloud & Software Services | 566,000 |
| --- | --- |

## 6.2 Hardware & Testing Devices

This category covers physical devices needed for development, quality assurance, and field testing. The app must be tested on devices representative of the target users (low to mid-range Android phones common among informal merchants in Cameroon).

Table 4: Hardware & Testing Devices Costs

| Item | Description | Cost (FCFA) |
| --- | --- | --- |
| Low-End Android Phone | Budget Android device (Tecno Pop, Itel) representing the minimum spec of target users - for QA testing. | 40,000 |
| Mid-Range Android Phone | Mid-tier device (Samsung Galaxy A series or Xiaomi Redmi) for performance testing and UI validation. | 90,000 |
| SIM Cards & Airtime | 2 prepaid SIM cards with mobile money accounts (MTN + Orange) for testing real payment screenshot workflows. | 20,000 |
| Portable Power Bank | Power bank for field testing sessions in markets without reliable electricity. | 15,000 |
| USB Cables & Accessories | USB debugging cables, OTG adapters, and phone stands for development and testing. | 10,000 |

| Subtotal - Hardware & Testing | 175,000 |
| --- | --- |

## 6.3 AI Development & Data Resources

This category covers the computational resources, tools, and data acquisition costs specific to developing the five AI/ML modules (OCR, fraud detection, anomaly detection, financial behavior analysis, and trust scoring). Open-source frameworks (TensorFlow, PyTorch, Tesseract) are used at no cost; this budget covers the paid compute and data resources needed.

Table 5: AI Development & Data Resources Costs

| Item | Description | Cost (FCFA) |
| --- | --- | --- |
| Google Colab Pro+ | GPU-accelerated cloud environment (A100/V100 GPUs) for training OCR, fraud detection, and anomaly detection models - 6 months. | 210,000 |
| Cloud GPU Burst (AWS/GCP) | On-demand GPU instances for intensive model training sessions and hyperparameter tuning beyond Colab limits. | 300,000 |
| Synthetic Data Generation | Compute costs for generating simulated payment screenshots, transaction records, and merchant histories at scale. | 80,000 |
| Data Annotation Tools | Label Studio or similar open-source tool hosted on cloud for team-based annotation of training data (screenshots, fraud labels). | 45,000 |
| Pre-trained Model Access | Hugging Face Pro subscription for accessing optimized OCR and NLP model weights for fine-tuning. | 65,000 |
| Model Storage & Versioning | MLflow or Weights & Biases for experiment tracking, model versioning, and performance comparison - 6 months. | 50,000 |

| Subtotal - AI Development & Data | 750,000 |
| --- | --- |

## 6.4 Research, Field Work & User Testing

This category covers costs related to user research in the field, usability testing with actual merchants, documentation, and competition deliverables. Direct engagement with bayam-sellam traders is essential for validating the product design and ensuring real-world usability.

Table 6: Research, Field Work & User Testing Costs

| Item | Description | Cost (FCFA) |
| --- | --- | --- |
| Transport (Field Research) | Local transport to markets in Douala and Yaoundé for user interviews, observation sessions, and usability testing - multiple trips over 3 months. | 120,000 |
| Merchant Participation | Small compensation for merchants participating in user testing sessions (time away from their stalls). | 100,000 |
| Refreshments & Logistics | Water, snacks, and venue logistics for organized user testing and feedback sessions. | 30,000 |
| Airtime & Communication | Phone credit for coordinating with merchants, scheduling testing sessions, and collecting remote feedback. | 25,000 |
| Printing & Documentation | Printing of SRS documents, questionnaires, consent forms, competition reports, and presentation materials. | 40,000 |
| Photography & Recording | Memory cards and minor equipment for documenting field visits, user testing sessions, and demo recordings. | 20,000 |

| Subtotal - Research & Field Work | 335,000 |
| --- | --- |

## 6.5 Operations & Team Support

This category covers ongoing operational costs that sustain the development team over the 6-month project lifecycle, including internet, workspace, electricity, and team coordination expenses. While team members are not salaried, basic operational support ensures consistent productivity.

Table 7: Operations & Team Support Costs

| Item | Description | Cost (FCFA) |
| --- | --- | --- |
| Internet Data Bundles | High-speed mobile data and/or broadband subscriptions for 2 team members - 6 months. Essential for cloud development, model training, code pushing, and deployment. | 210,000 |
| Electricity & Power | Contribution toward electricity costs for laptop and device charging during development - 6 months. | 60,000 |
| Co-working Space | Periodic co-working space or lab rental for focused collaborative development sessions and sprint reviews. | 90,000 |
| Team Coordination | Transport for team meetings, whiteboard sessions, and sprint planning when not co-located. | 50,000 |
| Competition Travel | Transport and accommodation for attending ACIAI 2026 competition events, presentations, and demos. | 250,000 |
| Presentation Materials | Poster printing, demo video production, pitch deck design, and branded materials for competition presentation. | 80,000 |
| Stationery & Supplies | Notebooks, markers, sticky notes for brainstorming, sprint planning boards, and documentation. | 15,000 |

| Subtotal - Operations & Team Support | 755,000 |
| --- | --- |

## 6.6 Consolidated Budget Summary

The table below consolidates all cost categories into an overall project budget, including a 10% contingency reserve for unforeseen expenses and scope adjustments during the development cycle.

Table 8: Consolidated Budget Summary

| Budget Category | Cost (FCFA) |
| --- | --- |
| Cloud Infrastructure & Software Services (Section 6.1) | 566,000 |
| Hardware & Testing Devices (Section 6.2) | 175,000 |
| AI Development & Data Resources (Section 6.3) | 750,000 |
| Research, Field Work & User Testing (Section 6.4) | 335,000 |
| Operations & Team Support (Section 6.5) | 755,000 |
| Subtotal before Contingency | 2,581,000 |
| Contingency Reserve (10%) | 258,100 |
| TOTAL ESTIMATED BUDGET | 2,839,100 FCFA |

Currency Equivalents (approximate at current exchange rates):

- 2,839,100 FCFA ≈ 4,330 EUR

- 2,839,100 FCFA ≈ 4,730 USD

### Budget Assumptions & Notes

- All development work (coding, AI model training, UI/UX design, testing, and integration) is performed directly by the team members. No external developer salaries or freelancer fees are included.

- Team members use their own personal laptops for development; no computer purchase is budgeted.

- The project uses open-source frameworks and tools at no cost: Python, TensorFlow/PyTorch, Tesseract OCR, Android Studio, Git, and VS Code.

- AI model training leverages Google Colab Pro+ and on-demand cloud GPU instances for intensive training runs, ensuring high-quality model performance.

- Synthetic and simulated datasets are created by the team. No proprietary dataset purchases are required.

- Cloud infrastructure costs assume moderate usage appropriate for an MVP serving early adopter merchants. Costs would scale with user growth in a post-competition deployment.

- Competition travel and presentation costs are included to cover ACIAI 2026 event participation.

- This budget covers the full MVP development cycle (approximately 6 months of development + 12 months of infrastructure operation). A full commercial-scale deployment would require additional investment in dedicated servers, security audits, marketing, and team compensation.

Document prepared based on the SRS (Version 1.0, 23/03/2026) and Project Description submitted for ACIAI 2026.